## Slide 1: Scrum-Agile
By Josh Hampton
CS250

## Slide 2: Scrum Roles
Product Owner
Scrum Master
Development Team
Notes: There are three main roles in the Scrum-Agile development methodology; the Product Owner, the Scrum Master, and the Development team.

## Slide 3: Product Owner
Clearly expressing the Product Backlog items
Ordering the items in the Product Backlog to achieve goals and missions
Optimizing the value of the work the Development Team performs
Ensuring that the Product Backlog is visible, transparent, and clear to all, and shows what the Scrum Team will work on next
Ensuring the Development Team understands items in the Product Backlog to the level needed
(Cobb, p. 35)
Notes: The Product Owner is responsible for maximizing the value of the product and the work of the Development Team. How this is done will vary widely across organizations, Scrum Teams, and individuals. (Cobb, p. 35)

## Slide 4: Scrum Master
Finding techniques for effective Product Backlog management
Helping the Scrum Team understand the need for clear and concise Product Backlog items
Understanding product planning in an empirical environment
Ensuring the Product Owner knows how to arrange the Product Backlog to maximize value
Understanding and practicing agility
Facilitating Scrum events as requested and needed. The Scrum Master serves the Development Team in several ways, including
Coaching the Development Team in self-organization and cross-functionality
Helping the Development Team to create high-value products
Removing impediments to the Development Team’s progress
Facilitating Scrum events as requested or needed
Coaching the Development Team in organizational environments in which Scrum is not yet fully adopted and understood.
(Cobb, p. 36)
Notes: The Scrum Master is responsible for ensuring Scrum is understood and enacted. Scrum Masters do this by ensuring that the Scrum Team adheres to Scrum theory, practices, and rules. The Scrum Master is a servant-leader for the Scrum Team. The Scrum Master helps those outside the Scrum Team understand which of their interactions with Scrum Team are helpful and which aren’t. The Scrum Master helps everyone change these interactions to maximize the value created by the Scrum Team(Cobb, p. 36)

## Slide 5: Development Team
They are self-organizing. No one (not even the Scrum Master) tells the Development Team how to turn Product Backlog into increments of potentially releasable functionality
Development Teams are cross-functional, with all of the skills as a team necessary to create a product increment
Scrum recognizes no titles for Development Team members other than Developer, regardless of the work being performed by the person; there are no exceptions to this rule
Scrum recognizes no sub-teams in the Development Team, regardless of particular domains that need to be addressed like testing or business analysis; there are no exceptions to this rule
Individual Development Team members may have specialized skills and areas of focus but accountability belongs to the Development Team as a whole.
(Cobb, p. 38)
Notes: The Development Team consists of professionals who do the work of delivering a potentially releasable increment of “Done” product at the end of each Sprint. Only members of the Development Team create the increment. Development Teams are structured and empowered by the organization to organize and manage their own work. The resulting synergy optimizes the Development Team’s overall efficiency and effectiveness(Cobb, p. 38)

## Slide 6: Agile Phases
System Requirements
Software Requirements
Analysis
Program Design
Coding
Testing
Operations
Inception
Construction
Transition
Waterfall Phases
Notes: With Agile the Phases are identified as the inception phase, where teams are formed, a vision for the product is identified, the work environment is setup, and funding is secured. The construction phase is where the development takes place and any changes that need to be made to the software can be done at any time during the construction phase. The Transition phase is entered once development is completed to deploy the solution to production and transition the product to a support model rather than active development.
The waterfall phases are much more strict and deliberate where each phase is completed and once complete no changes can be made to the previous phase making changes to the initial design much more difficult.

## Slide 7: Waterfall
Had the waterfall development approach been chosen for this project, the guidelines would have been much more strict. All details would need to be thought out and designed ahead of time with no flexibility in design process. The transition from a list to a slideshow would not have been possible. Changing the concept from all travel locations to only wellness and detox destinations also would have been impossible.
Notes: If the waterfall approach had been chosen for this project, the production would have been slowed and creative processes would have been halted. Both the change from a list to a slideshow format, and the change from all destinations to only wellness/detox locations would have required a new contract and change request.

## Slide 8: Agile Vs Waterfall
Complexity
Flexibility
Design
Team size
Project
Budget
Notes: When choosing between a Scrum-Agile approach and a waterfall approach there are many things that should be taken into account. The complexity of the overall design, if the application is simple and can be designed and implemented by a single developer, the agile method would add a large number of unnecessary moving parts when the project can be realistically designed and implemented without iteration. If the project does not need to be flexible and all design aspects are known prior to development, that will also change the decision of Agile vs waterfall. The budget may impact the size of the development team which would also influence the decision, you can’t have a product owner, Scrum master, and a development team with only two employees. In this situation it may be best to choose a different approach.

## Slide 9: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.